## Slide 1: Fake Report Detection Project Plan
Gianscal Yu 2018.04

## Slide 2: Content
Background
Current Situation
RoadMap
Expectation

## Slide 3: Background
At the oversea market user can report broken bike which can help us find and repair the broken bike rapidly.
Our bike operator will find bike by the guide of report info.
If user generate a lot of fake report, our operator will pay useless searching work by the misleading of the fake info.
Every report including many related data like bike route or which user, so we thought dig these fake report out by using machine learning.

## Slide 4: Current Situation
More than 80% country false report was more than 50%
Total false report rate is 74.62%
We have accumulate more than 100,000 data

## Slide 5: RoadMap
Data Collecting
Feature Engineering
Model Training & Verification
Data analyzing & optimizing
Releasing plan

## Slide 6: Data Collecting
Report n - 1 Bike n-n User 1-n Order
Stored at business side database
Hundreds of feature dimension estimated
Order
User
Bike
Report
n
1
n
n
n
1
1
n

## Slide 7: Feature engineering
Report data
  Report time, Reported broken part ……
User data
  Age, Nationality, bike pass, ride times, Historical accuracy of report ......
Order data
  Last order riding time, Last order end type ......
Bike data
  Series, Lock version, Last X report time, Last X report accuracy, First order time......

## Slide 8: Model Training & Verification
Supervised learning - clear labeled data
Classification problem - is fake or not
Algorithm
  Logistic Regression : J(θ)=−1m∑i=1m[yilog(hθ(xi))+(1−yi)log(1−hθ(xi))]
  Naive Bayesian (optional)
  SVM (optional)
  Deep learning (optional)
ToolKits
  Python
  Numpy & Pandas
  Matplotlib & Seaborn
  Scikit-learning

## Slide 9: Data analyzing & optimizing
Effect measurement
  Precision > Recall Scenario
  Fα=（α^2+1）PR/(α^2 P+R)
  AUC & ROC
More features
  Riding time
  Weather related
  Topography related
  Building related

## Slide 10: Releasing plan
Period 1
  Release system check online accuracy
Period 2
  Show confidence value on engine and help operator make decision
  Auto mark broken bike if confidence value is more than selected threshold

## Slide 11: Expectation
Baseline
  90%+ Precision with 50%+ coverage
Future planning
  Removing reported feature and check if the model still work fine for unreported bike
  Check all bike with model and discover broken bike automatically

## Slide 12: Thanks ~ ^_^